Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book A Doctor – Online Healthcare Appointment Booking Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register as a Patient or Doctor by entering my name, email, password and phone number. | 3 | High | Kunapareddy Srivalli |
| Sprint-1 | Login | USN-2 | As a user, I can log in with my email & password and receive a JWT token. | 2 | High | Bodi Deepak Sai |
| Sprint-1 | Role-Based Access | USN-3 | As a system, requests are routed to Patient/Doctor/Admin views based on the logged-in user's role. | 2 | High | Kuthada Bindu Lavanya |
| Sprint-2 | Doctor Discovery | USN-4 | As a patient, I can search and filter doctors by name or specialization. | 3 | High | CHINTHALA PRASANTH |
| Sprint-2 | Doctor Profile | USN-5 | As a patient, I can view a doctor's profile including fee, qualifications and availability. | 2 | Medium | Raja Ravi Varma Vemula |
| Sprint-2 | Doctor Profile | USN-6 | As a doctor, I can edit my profile and set my weekly availability. | 3 | High | Kunapareddy Srivalli |
| Sprint-3 | Appointment Booking | USN-7 | As a patient, I can book an appointment for an available date and time slot. | 3 | High | Bodi Deepak Sai |
| Sprint-3 | Appointment Management | USN-8 | As a doctor, I can confirm, decline, or complete a patient's appointment. | 3 | High | Kuthada Bindu Lavanya |
| Sprint-3 | Document Upload | USN-9 | As a patient, I can upload a report/prescription to my appointment. | 2 | Medium | CHINTHALA PRASANTH |
| Sprint-4 | Notifications | USN-10 | As a user, I receive in-app notifications for appointment requests, confirmations and status changes. | 2 | Medium | Raja Ravi Varma Vemula |
| Sprint-4 | Admin Governance | USN-11 | As an admin, I can approve or revoke doctor accounts. | 3 | High | Kunapareddy Srivalli |
| Sprint-4 | Admin Oversight | USN-12 | As an admin, I can view all appointments across the platform. | 2 | Medium | Bodi Deepak Sai |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 15 Jun 2026 | 20 Jun 2026 | 7 | 20 Jun 2026 |
| Sprint-2 | 8 | 6 Days | 22 Jun 2026 | 27 Jun 2026 | 8 | 27 Jun 2026 |
| Sprint-3 | 8 | 6 Days | 29 Jun 2026 | 04 Jul 2026 | 8 | 04 Jul 2026 |
| Sprint-4 | 7 | 6 Days | 06 Jul 2026 | 11 Jul 2026 | 7 | 11 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts